## Forgot Password — Build Plan

### Phase 1 — Backend: OTP Entity + Migration

1a. New entity PasswordResetOtp

- File: GymSaaS.Domain/Entities/PasswordResetOtp.cs

- Fields: Id (Guid), Email (string), Code (string), ExpiresAt (DateTime UTC), IsUsed (bool)

- Does not inherit BaseTenantEntity — OTP lookup is email-only, not tenant-scoped

1b. Register in GymDbContext

- Add DbSet<PasswordResetOtp> PasswordResetOtps

- No query filter

1c. Migration AddPasswordResetOtp

- dotnet ef migrations add AddPasswordResetOtp → dotnet ef database update

### Phase 2 — Backend: DTOs

File: GymSaaS.Application/DTOs/Auth/ForgotPasswordDtos.cs

ForgotPasswordRequestDto   { Email, NewPassword, ConfirmPassword }
ResetPasswordWithOtpDto    { Email, Otp, NewPassword }
VerifyOtpResponseDto       { IsValid bool }

### Phase 3 — Backend: Email — OTP Template

3a. Add to IEmailService:

Task SendOtpAsync(string toEmail, string recipientName, string otp);

3b. Implement in BrevoEmailService:

- Sends styled 6-digit OTP email with "valid for 1 minute" warning

### Phase 4 — Backend: Auth Service Methods

Add to IAuthService:

Task<ApiResponse<string>> RequestPasswordResetAsync(ForgotPasswordRequestDto dto);
Task<ApiResponse<string>> ResetPasswordWithOtpAsync(ResetPasswordWithOtpDto dto);

Implement in AuthService (inject IEmailService + GymDbContext):

- RequestPasswordResetAsync:

  - Find user by email (IgnoreQueryFilters)

  - If not found → return generic success (no enumeration)

  - Invalidate any existing unused OTPs for this email

  - Generate cryptographically random 6-digit code

  - Save PasswordResetOtp with ExpiresAt = UtcNow + 1 minute

  - Call emailService.SendOtpAsync(...)

  - Return success

- ResetPasswordWithOtpAsync:

  - Find latest unused OTP for Email where Code == dto.Otp

  - If not found → "Invalid OTP"

  - If ExpiresAt < UtcNow → "OTP has expired"

  - Mark OTP as IsUsed = true

  - Find user by email; update PasswordHash

  - Return success

### Phase 5 — Backend: Controller Endpoints

Add to AuthController:

POST /api/auth/forgot-password        → RequestPasswordResetAsync
POST /api/auth/reset-password-otp     → ResetPasswordWithOtpAsync

### Phase 6 — Frontend: API Layer

File: src/features/auth/api/auth-api.ts (new)

forgotPassword(email, newPassword, confirmPassword)  // POST /auth/forgot-password
resetPasswordWithOtp(email, otp, newPassword)         // POST /auth/reset-password-otp

### Phase 7 — Frontend: Forgot Password Page

File: src/features/auth/pages/forgot-password-page.tsx

Two-step UI inside a single page (no route change between steps):

Step 1 — "Request OTP"

- Email input

- New Password input (with show/hide toggle)

- Confirm Password input (with show/hide toggle)

- Submit button → calls forgotPassword() → transitions to step 2

Step 2 — "Enter OTP"

- Display: "OTP sent to {email}"

- 6 individual digit input boxes (auto-focus advances, backspace retreats)

- Countdown timer 0:59 → 0:00 (live, 1-second interval)

- When timer hits 0: timer hides, "Resend OTP" button appears (calls forgotPassword() again, restarts timer)

- Submit button → calls resetPasswordWithOtp() → shows success toast → redirect to /login

### Phase 8 — Frontend: Router + Login Link

Update router.tsx:

- Add public route /forgot-password → ForgotPasswordPage

Update login-page.tsx:

- Change <a href="#">Forgot password?</a> → <Link to="/forgot-password">Forgot password?</Link>

### Phase 9 — Build Verification

# Backend
cd "d:\Gym Application\GymSaaS.Backend"
dotnet build GymSaaS.sln --nologo

# Frontend
cd "d:\Gym Application\Gym App"
npx tsc --noEmit

### File Change Summary

| File | Action |
| --- | --- |
| Domain/Entities/PasswordResetOtp.cs | New |
| Persistence/GymDbContext.cs | Add DbSet |
| Persistence/Migrations/AddPasswordResetOtp | New (generated) |
| Application/DTOs/Auth/ForgotPasswordDtos.cs | New |
| Application/Interfaces/IEmailService.cs | Add SendOtpAsync |
| Infrastructure/Services/BrevoEmailService.cs | Implement SendOtpAsync |
| Application/Interfaces/IAuthService.cs | Add 2 methods |
| Application/Services/AuthService.cs | Implement 2 methods |
| API/Controllers/AuthController.cs | Add 2 endpoints |
| src/features/auth/api/auth-api.ts | New |
| src/features/auth/pages/forgot-password-page.tsx | New |
| src/app/router.tsx | Add /forgot-password route |
| src/features/auth/pages/login-page.tsx | Update link |